## Slide 1: FHIR IG Training
Melva Peters
September 11-12, 2019

## Slide 2: Topics
Project Scope Statement (PSS)
Implementation Guide proposals
Publication checklist
Using Zulip and WG Calls

## Slide 3: HL7 Processes
Some of the process steps may be managed by WG Co-Chairs or by a Project Manager
  But you should be aware of the processes at least at a high level

## Slide 4: Confluence Pages and Checklist
A set of Confluence pages have been set up to provide guidance on FHIR IG processes
  https://confluence.hl7.org/display/HL7/FHIR+Implementation+Guide+Process+Flow
  Walk through each process, relevant steps and dependencies
  Include links to relevant documents and forms

## Slide 5: FHIR IG Process Flow
https://confluence.hl7.org/display/HL7/FHIR+Implementation+Guide+Process+Flow
There are some FHIR specific requirements to be aware of

## Slide 6: Calendars
HL7 Calendars
  https://confluence.hl7.org/display/HL7/HL7+Calendars
FHIR specific dates
  https://confluence.hl7.org/display/HL7/HL7+FHIR-specific+dates

## Slide 7: Upcoming Dates
HL7 Dates
WG Approvals of PSS – 2019-10-04 (May 2020 Ballot Cycle
Notice of Intent to Ballot (NIB) – 2019-11-17 for January 2020 Ballot Cycle
Harmonization – 2019-11-21 – Final Proposal Deadline
Initial content – 2019-12-01
Ballot reconciliation deadline – 2019-12-08
Final content deadline – 2019-12-22
Ballot Readiness Sign-off – 2019-12-24
FHIR Specific Dates
FHIR IG Proposals Due – 2019-11-03
FHIR IG substantially complete – 2019-11-17
FHIR ballot core substantive freeze – 2019-11-29
FHIR QA Deadline
FHIR Final QA Deadline
FHIR Connectathon Proposals Due – 2019-12-03

## Slide 8: Appeal Deadlines
Appeal process through Technical Steering Committee (TSC) if dates are missed
  Missed NIB deadline – 2019-11-19
  Missed initial content deadline – 2019-12-03
  Missed final content deadline – 2019-12-24

## Slide 9: Project Scope Statements (PSS)
Project Scope Statements
  Mechanism to communicate the activity being undertaken
  Must provide sufficient information to allow inexperienced individuals to anticipate what a WG is working on and decide if they wish to become involved
  Also the mechanisms for WGs to manage the work
  https://confluence.hl7.org/display/HL7/A+-+Project+Scope+Statement

## Slide 10: PSS
Previously submitted via a Word Document, now using Confluence
  PSS Help and FAQs: https://confluence.hl7.org/display/PSS/PSS+Help+and+FAQs
Confluence
  Click “Create …”
  Search for “Project” and select “HL7 Project Scope Statement Form”

## Slide 11: PSS – Key Requirements and Approvals
Used for work underway in HL7 - to be balloted/published by HL7
Must be approved by a sponsoring Work Group
May have co-sponsoring Work Group(s) – must be approved by all
If US Realm, must be approved by the US Realm Steering Committee
  Forward to tscpm@HL7.org
FHIR IG – must be approved by FHIR Management Group (FMG)
  Forward to fmgcontact@hl7.org
Must be submitted to Project Management Office (PMO)
  Forward to pmo@hl7.org
Must be approved by Steering Division (SD) of sponsoring Work Group
Must be approved by Technical Steering Committee (TSC)
  This is handled by SD Co-Chairs once approved in the SD
Deadline for approval for PSS for the next cycle
  4 weeks before the WGM (e.g. deadline for PSS for Feb 2020 Ballot cycle was 2019-08-16)
  May 2020 Ballot Cycle - 2019-11-17

## Slide 12: Implementation Guide (IG) Proposal
FMG requires the submission of an IG Proposal
Template: https://wiki.hl7.org/Template:FHIR_IG_Proposal
Must be submitted to FMG at least 3 weeks prior to the NIB (Notice of Intent to Ballot) deadline
Must be approved by FMG by the NIB deadline

## Slide 13: Notice of Intent to Ballot (NIB)
NIBS – submitted by WG Co-Chair
Links:
  http://www.hl7.org/special/committees/tsc/specialuploads/NIB_Instructions.pdf
  Current Cycle NIBs

## Slide 14: NIB – Key Requirements and Approvals
Content of IG must be at FMM level 2 (if balloting as STU) or FMM level 5 (Normative) prior to submission of NIB
IG Proposal must be approved by FMG before NIB submitted
PSS must be submitted to PMO
Content must be substantively complete
  Not focused on actual content, but rather:
    All artifact types must be defined and working
    Any complexity must be identified
    Structures and inheritance must be defined
    Tooling issues identified
  If anything introduced after this that breaks IG build, will not be fixed

## Slide 15: Ballot/Publication Readiness Checklist
Ballot reconciliation for previous ballot
  Must be complete before going to ballot again or publication
  For January 2020 Ballot cycle: Deadline is 2019-12-08
FHIR QA deadline – 2 weeks before final content deadline
    The IG must be totally complete
    Sponsoring WG must approve content
      may identify quality issues with it that can then be fixed
    FMG approval
      May be reviewed by the FMG who will check that it is "sufficiently complete to be ready for ballot" - which for STU means that it looks fully implementable and that there aren't missing pieces.
    It's not kosher to have the IG 'mostly' complete and expect to fix outstanding issues during the QA period.
    If the IG author wishes, they can approach the relevant work group(s) and see if they're willing to accept a shorter review period. The shortest possible review period permitted would be start in one week. If all relevant work groups accept a later date, the QA deadline becomes the earliest of the deadlines the work group(s) accept or one week from this deadline.

## Slide 16: Ballot/Publication Readiness Checklist
Co-sponsoring WGs must approve content
FHIR IG’s must meet IG quality criteria
  https://confluence.hl7.org/display/HL7/3.+FHIR+IG+Quality+Criteria
Prior to ballot or publication, readiness checklist must be completed and submitted
  Checklist confirms that each of the requirements has been met

## Slide 17: Checklist
Some of the content for the checklist were specified in the IG proposal

## Slide 18: Common Issues with FHIR IGs
Correct (new) HL7 logo
Publisher ("HL7 International - <workgroup full name>" and contact)
History page listing all other releases
Realm issues
Version issues – All the versions matching across artifacts

## Slide 19: Common Issues with FHIR IGs
Header and Footer information
  Everything is included
Publish box
Missing downloadable zip file containing the full content of the IG

## Slide 20: Monitoring during Ballot Cycle
Status of IG’s in current ballot cycle is monitored by FHIR Ballot Facilitator
  Emails are sent out to developer to obtain information and as reminders through out ballot cycle
    Starting after NIB deadline
Purpose is to support
  Developers
    Meet requirements
    Meet deadlines and other criteria
  FMG
    in monitoring IG development

## Slide 21: Using Zulip
http://chat.fhir.org
Relevant streams to subscribe to:
  IG Creation
    https://chat.fhir.org/#narrow/stream/179252-IG-creation
  Implementers
    https://chat.fhir.org/#narrow/stream/179166-implementers

## Slide 22: Using Calls
Review and approval by Work Groups
  Make sure you are aware of the sponsoring and co-sponsoring Work Groups
  For review of final content during QA period
    Submit material to WG Co-Chair(s)
    Schedule time on WG teleconference to review content and seek approval
      Approval must be in WG minutes

## Slide 23: Questions
For more information about processes:
  PMO@hl7.org
  melva@jenakerconsulting.com
Questions?