## Slide 1: FMG Report Co-chairs dinner
Lloyd McKenzie
Oct. 1, 2018

## Slide 2: Ballot results
May FHIR Core ballots were scoped to “changes from May ballot”
  Not everyone listened to that…
Email was sent out identifying process for triaging ballots this cycle
  All normative items MUST have voted resolutions by end of day on Friday Oct. 12 (11 days from now)
  Anything that wasn’t a change from 2018May can be found Not Related if other resolution isn’t possible in a timely fashion

## Slide 3: 3rd ballot
It is likely that the Terminology ballot will need to go back to ballot. We’re making allowance for that possibility for Infrastructure and Observation as well
  NIBs are approved
  If we choose to have ballots (final decision Thursday Q4), registration will open Sat. Oct. 5
    Ballot opens Nov. 4, closes Dec. 4
    ALL feedback related to anything other than the specific substantive changes made will be found Not Related.
    Recirculation (if necessary) will open Dec. 6 and close Dec. 20

## Slide 4: Key dates for R4 ballots
Oct 12: All normative comments reconciled in gForge with votes and no “tracker issues”
Oct 31: All R4 STU comments reconciled in gForge with votes and no “ tracker issues”
Nov 1: Substantive change freeze for R4
Nov 11: Final content freeze, start of QA
Nov 25: QA finishes, start apply QA
Dec 2: Specification locked – no commits without permission
  FMM evidence final

## Slide 5: January IG Ballots
We will allow FHIR IG content to go to ballot in January
  If you’re balloting profiles or value sets or other artifacts, you’re balloting a FHIR IG
  Be sure you have a good reason to go to ballot. Going to ballot with “for comment” just because there happens to be a ballot cycle is not permitted
  Timelines, QA and tooling expectations will be strictly enforced
    If you don’t meet the timelines, you will not go to ballot this cycle

## Slide 6: January IG ballot timelines
Oct. 17: IG proposals due
Oct 28: NIBs due
  IG must be “feature complete” and building in HL7’s continuous integration environment. If not, the NIB will be refused
Nov 18: Content deadline – only QA changes after this point
Dec. 2: Final freeze deadline

## Slide 7: Timelines - general
All of these timelines can be found here:
  http://wiki.hl7.org/index.php?title=FHIR_Ballot_Prep

## Slide 8: FHIR priorities for work groups
In order:
  FHIR Normative ballot reconciliation
  FHIR R4 STU ballot reconciliation
  Documenting FMM Evidence
  IG ballot reconciliation
  Plans/priorities for R5

## Slide 9: Questions?
http://hl7.org/fhir lmckenzie@gevityinc.com